Samajh gaya.
Tum multipage website + MERN app banana chahte ho is tarah se ki:
- Website ke multiple pages hon (Home, Services, Learning, Projects, etc.)
- User sirf selected pages dekhe
- Jo page / feature use hone wala hai, usko pehle padhna + practice karna compulsory ho
- Learning → then Working (no blind coding)
Neeche main updated, realistic plan de raha hoon jo 2 log × 1 hr/day × 42 days ke hisaab se perfectly fit hota hai.

# Core Rule (Sabse Important)
“Jo cheez website/app me use hogi, wo pehle Learning Page me padhi + practice hogi.”

# Website Structure (Multipage – Clear)
### Public Pages (Client dekhega)
1. Home
2. Services
3. Process
4. Portfolio
5. Contact
### Internal Pages (Learning + Team)
1. Learning Hub
2. Practice Lab
3. Projects
4. Admin / Dashboard

# Updated 42-Day Plan (Learning → Page → Feature)
## PHASE 1: Base Website + Learning Setup (Day 1–7)
Goal: Multipage React website + Learning habit
### Day 1
- A: MERN overview + architecture notes
- B: Multipage React routing (React Router)
- Output: /home, /services, /contact
### Day 2
- A: Node + Express basics (notes)
- B: Website Navbar + Footer
- Output: Proper multipage navigation
### Day 3
- A: REST API theory
- B: Services Page UI
- Output: Services page live
### Day 4
- A: MongoDB theory
- B: Learning Hub page layout
- Output: /learning page ready
### Day 5
- A: Git workflow learning
- B: Practice Lab page
- Output: /practice page
### Day 6
- A: Folder structure learning
- B: Website responsive fix
- Output: Clean structure
### Day 7
- Review + refactor
- Rule finalize: No feature without learning

## PHASE 2: Learning Auth → Then Using Auth (Day 8–14)
Goal: Login system but AFTER learning
### Day 8
- Learning: Auth flow (JWT, bcrypt)
- No coding yet
### Day 9
- A: User schema
- B: Auth UI design (Login page)
### Day 10
- A: Register API
- B: Register form
### Day 11
- A: Login API
- B: Login integration
### Day 12
- A: Auth middleware
- B: Protected route logic
### Day 13
- A: Role-based access (theory + code)
- B: Admin-only UI
### Day 14
Testing + notes in Learning Hub

## PHASE 3: Learning CRUD → Then Project Page (Day 15–21)
Goal: Projects page driven by real data
### Day 15
Learning: CRUD lifecycle
### Day 16
- A: Project schema
- B: Projects page UI
### Day 17
- A: Create Project API
- B: Add Project form
### Day 18
- A: Update API
- B: Edit UI
### Day 19
- A: Delete API
- B: Delete confirmation
### Day 20
- A: Pagination & search (learning + code)
- B: UI improvements
### Day 21
Deploy first working version

## PHASE 4: Internal Dashboard (Day 22–28)
Goal: Team-only page
### Pages Used:
- /dashboard
- /clients
- /tasks
### Flow:
- Day 22–23: Learning dashboard patterns
- Day 24–26: Client + Task modules
- Day 27: Security
- Day 28: Deploy internal tool

## PHASE 5: Learning Deployment → Using Deployment (Day 29–35)
### Day 29
Learning: Deployment concepts
### Day 30–31
- Frontend deploy
- Backend deploy
### Day 32
Environment variables
### Day 33
Domain + SSL learning
### Day 34–35
Final production deploy

## PHASE 6: Client-Ready Pages (Day 36–42)
Goal: Client jo dekhe wo professional ho
### Pages Polish:
- Home
- Services
- Portfolio
- Contact
### Activities:
- Case studies
- Performance
- SEO basics
- Final review

# Simple Flow Diagram
Learning Page
     ↓
Practice Lab
     ↓
Internal Use
     ↓
Public Page

# Final Result
By Day 42:
- Proper multipage website
- Learning system inside website
- Internal dashboard
- No feature blindly used
- Startup + skill both grow